## Slide 1
Critical Decisions
Hack Aggregator MVP — This Week

## Slide 2
What We Found
8 Gaps in Original Plan (4 are blockers)
💾 Content
65 hrs, not 8
🛑 Moderation
Phased approach
📝 Submissions
Gate until ready
⚖️ Legal
FTC + attribution
Good news: 4-week timeline STILL realistic. Requires honest estimates + full team committed.

## Slide 3
Decision 1: Content Launch Size
✓ RECOMMENDED
300 hacks
(quality-first)
Option B
500 hacks
(volume)
Choose: □ 300 (conservative) □ 500 (ambitious)
Decision 2: Submission Timing
Weeks 1-4: Closed → Week 5: Waitlist → Week 8: Open
Choose: □ Locked in (phased approach)

## Slide 4
Decision 3 & 4: Monetization & Team
Monetization at Launch
✓ Affiliate
links + FTC
No revenue
(growth)
Ads (not
ready)
Team Capacity: 3.5 FTE available NOW?
□ Backend Dev (40 hrs/wk)
□ Frontend Dev (40 hrs/wk)
□ Content Lead (40 hrs/wk)
□ Designer (20 hrs/wk)

## Slide 5
Timeline: Still 4 Weeks (Realistic)
187
Total Hours
3.5
FTE
4
Weeks
Why This Works
Parallel: Backend + Frontend + Content (Weeks 1-4)
Realistic: 65 hrs content (not 8), 8 hrs moderation (not 3)
Committed team: All-in (3.5 FTE) before Monday
→ Decisions locked EOW → Sprint 1 starts Monday